Sprint Milestones

# Sprint 1 – 1/22

Initial project document delivered

# Sprint 2 – 2/4

System design must be completed and documented.

Preliminary project document is ready to deliver and be presented.

2/21– have codebase in Github with working branch established

2/22 – Everyone picks a platform to handle the UI code for & 2 to handle the shared UI code

2/26 – Everyone has uploaded shell code (some semblance of a prototype) of their assigned system to Github.

# Sprint 3 – 3/4

System should be functioning.

System does not have to be totally complete, but a functioning base app should be completed that meets some of the required business requirements.

The system must be able to be presented and documented.

# Sprint 4 – 4/1

System should be complete and meet requirements.

# Final – 4/15

All system documentation must be delivered.

Finished presentation of complete system must be prepared.