Sprint Milestones

[Fid’Lin]

4/2/2019

Version 3.0

# Sprint 1 – 1/22

Initial project document delivered.

# Sprint 2 – 2/4

System design completed and documented.

Initial project diagrams completed (Activity, Use Case, Sequence).

Preliminary project document is ready to deliver and be presented.

Initial Test plan ready to deliver and presented (no Test Cases created yet.)

Product Backlog and Project Milestones created and presented as well.

**Important Updates:**

2/21 – Preliminary code base in Github with working branch established

2/22 – Tasks split up and assigned (one person per platform & 2 for shared UI code)

2/26 – Initial code base for each platform completed and added to Github for android, experienced issues with iOS and shared UI code, discussed idea of dropping it and limiting scope to android only

3/1 – Officially decided to limit scope to an Android only application which will help us reach our projected goals since we can have more hands working on each piece. Assigned and split up new tasks based on each feature (metronome/tuning/scales)

# Sprint 3 – 3/4

Tuning code implemented and ready to present. Uploaded to Github as well.

Basic android UI for tuning feature implemented and uploaded to Github. (Errors with presenting it, thanks to certain file conversion errors).

More in-depth project diagrams created (Class and State diagrams). Updated old diagrams to reflect any changes.

Updated Test Plan to include Test Cases, created for each feature of our application.

Updated other Sprint 2 documents as well.

# Sprint 4 – 4/1

All basic functions should be completed and ready for presentation. Working UI and features all linked together for a proper demonstration (Metronome/Tuning/Scales).

All documents updated to reflect what the final product will be (Product Backlog, Project Document, Project Milestones.)

Specific project diagrams created for each feature of our application and a new updated Class Diagram completed and ready for presentation.

Scope limited. No intonation feature for now, video feature limited to only UI code. Future plans for implementation of these features, to be created and presented before Final presentation.

# Final – 4/15

All system documentation must be updated and delivered (including future plans for incomplete features that were part of the initial scope – intonation and videos).

All system diagrams should be up to date.

Finished presentation of complete system must be prepared and presented.