## Slide 1: Finishing up Fid’Lin
Team 2
Jakob Beckleheimer, Dylan Brownell, Tanner Groll,
Derek Pendleton, & Phil Snider

## Slide 2: This iteration we…
Cleaned up the brain tuning function
Created a sequence and state diagram
Created a lessons learned document
Cleaned up the UI
Brushed up on our documents and diagrams

## Slide 3: The final product

## Slide 4: Improvements from Last semester (Software engineering)
Prioritized documentation more-so
Constant communication throughout the semester
Have a functional product
Didn’t get (too) behind

## Slide 5: What we could have done better as a team
Should have gotten a lot more code completed during Sprint 2 than we did.
Better game plan to take care of all functional requirements
Making sure things aren’t getting completed last minute
Time management

## Slide 6: What we have learned from this course
The more communication between the team, the better.
The earlier things get completed, the better.
Procrastination is not your friend.